Senior Design (585)

Wichita State University

Weekly Journal Report

Note: Main purpose of this report is to help you organize your work from the first day. **This would help you with your final paper writing.** You are encouraged to improve your knowledge in the functionalities of MS words such as format, equation.

A week will start from Sunday and ends on Saturday. Please note that you do not have to be formal, Summary and the discussion can be as short as you like. But more details will help you to document them for the Final Report.

Part 1

|  |  |  |  |
| --- | --- | --- | --- |
| **Date:** | 11/20/2020 | | |
| **Week:** | 11/15/2020 | to | 11/21/2020 |
| **Name:** | Priyanka Limbu | | |
| **Team Name:** | Team Lotus | | |
| **Goals for the week:** | 1.Meet with Professor Cindi Mason to discuss the prototype.  2. Update the slides with detailed versions for browser compatibility testing.  3. Finish the backend development of the initial prototype.  4. Start working on the video for the project. | | |
| **Goals completed:** | 1. Finish the backend development of the initial prototype.  2. Update the slides with detailed versions for browser compatibility testing. | | |
| **Goals for next week:** | 1. Meet with Professor Cindi Mason to discuss the prototype.  2. Start working on the video for the project. | | |

Part 2

|  |  |  |
| --- | --- | --- |
| **Please list the problems related to your project** | | |
| **Problems Solved** | **Summary** | **Your ideas for future direction** |
| The problem solved this week is the cross browser compatibility testing.  We checked on most popular browsers out there and noted the versions. | Testing for the browser compatibility is very crucial to ensure the effectiveness of the product. | We still need to do more testing and work on mobile responsiveness. |

Part 3

|  |
| --- |
| **Summary of the goals achieved** |
| This week we worked on the testing for cross browser compatibility of the prototype. |

Part 4

|  |
| --- |
| **Summarize the weekly meetings with the team (any suggested improvements, your questions and concerns, etc.)** |
| We had a meeting this week where we worked on the browser testing. We also decided on the future meeting dates for the video. |